A Sprint is a fixed period or duration in which a team works to complete a set of tasks.
An Epic is a big task or feature that is too large to complete in one sprint. It is broken down into smaller tasks (stories).

A Story is a small task that is part of an Epic.A Story Point is a number that represents how much effort a story takes to complete (Fibonacci series used: 1, 2, 3, 5).

Story Point Scale – 5 (1, 2, 3, 5)

1 – Very Easy task

2 – Easy task

3 – Moderate task

5 – Difficult task

Sprint 1

Project Setup & UI Development (Epic 1)

Setup Streamlit Project Structure (USN1) – 2

Design Image Upload & User Input Interface (USN2) – 3

Implement Image & Text Validation (USN3) – 2

AI Model Integration (Epic 2)

Integrate Gemini Flash Model (USN4) – 5

Develop Structured Engineering Prompt (USN5) – 3

Output Display (Epic 3)

Display Structured Civil Engineering Analysis Clearly (USN6) – 2

Total Story Points in Sprint 1 =

2 + 3 + 2 + 5 + 3 + 2 = 17

Sprint 2

Feature Enhancement (Epic 4)

Add Structured Section Output (Structure Type, Materials, Safety) (USN7) – 2

Improve Prompt Optimization for Engineering Accuracy (USN8) – 3

Add Error Handling & Warning Messages (USN9) – 2

Testing & Optimization (Epic 5)

Functional Testing of Image Analysis (USN10) – 3

Optimize API Calls & Response Time (USN11) – 3

Deployment (Epic 6)

Deploy Application on Streamlit Cloud (USN12) – 5

Total Story Points in Sprint 2 =

2 + 3 + 2 + 3 + 3 + 5 = 18

Total Story Points

Sprint 1 = 17

Sprint 2 = 18

Total Story Points = 35

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 35 / 2

Velocity = 17.5 ≈ 18 Story Points per Sprint

The team’s velocity is approximately 18 Story Points per Sprint for the Civil Engineering Insight Studio project.