Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS66241 |
| Project Name | Civil Engineering Insight studio |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Image Upload & Data Collection | USN-1 | User uploads civil structure image for analysis | 3 | High | All team members |
| Sprint-2 | AI Model Integration | USN-2 | System integrates Gemini model for structural analysis | 3 | High | All team members |
| Sprint-3 | UI Development & Integration | USN-3 | User views AI-generated structural insights | 2 | Medium | All team members |
| Sprint-4 | Testing & Documentation | USN-4 | System testing and final documentation preparation | 2 | Medium | All team members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 4 Days | 28 January 2026 | 31 January 2026 | 20 | 31 January 2026 |
| Sprint 2 | 20 | 8 Days | 02 February 2026 | 09 February 2026 | 20 | 09 February 2026 |
| Sprint 3 | 20 | 7 Days | 12 February 2026 | 18 February 2026 | 20 | 18 February 2026 |
| Sprint 4 | 20 | 6 Days | 20 February 2026 | 25 February 2026 | 20 | 25 February 2026 |